## Slide 1: CAVA – RMA Commercial Lending School
Commercial Construction Lending
Don Andree
October 23, 2025

## Slide 2: Construction Industry
In 2024 – the construction industry contributed 4.5% to national Gross Domestic Product (GDP)
Total market size is $2.1 trillion – residential, commercial and infrastructure
Key Drivers – Economy, Technology, Government Policies, population trends and urbanization
Other Drivers: Smarter construction, product innovation, green technologies and expectations

## Slide 3: Industry
Construction lending is offered by most commercial banks
Risks are shared by builders, developers and lenders
Risks must be managed collaboratively by all parties
Lack of oversight is expensive
A construction project is time intensive – Be Prepared

## Slide 4: Agenda – Review the process
Loan Application
Analysis and Approval
Closing Process
Administration – Draw Process
How to handle challenges when under construction, and you can be assured there will be some - ”Grab the Tylenol and Tagamet”
Small, Medium, Large Projects
Case Study

## Slide 5: Key Recommendations
Construction Lending is a Participation Sport
As a Lender, your role is to be “proactive” and not “reactive” – Clients will appreciate this
Bank = Capital Provider = primary fuel
Establish yourself as a team player
Relationship banking building block
Team – Lender, Contractor, Borrower, Inspector, Architect

## Slide 6: Project Application
What to expect
  Project Description
  Proforma
  Pre Leasing if any
  Total project costs
  Budget, including soft costs and interest carry, if requested
  Equity and requested timing thereof
  Contractor (resume, experience)
  Status of zoning and site approvals

## Slide 7: Project Economics
Evaluation
Market information
Project dynamics
Meeting mkt demand or market maker
Proformas
Market comps
Supportable expenses
Stress testing
Debt yield analysis
Absorption
Market comps
Competition
Age of current market cycle
Pre leasing requirements
Interest Carry
How is it calculated
To be funded via loan or borrower
Appropriate assumptions

## Slide 8: Approval and conditions
Due Diligence
Appraisal
Phase 1 Environmental
Engineering report – Review
Soil Report – Rock
Flood
Title Insurance
Municipal
Zoning Approval
Building Permit
Letters of Credit
Documents
Plans and Specs
GC Contract –Type
Bonding requirements
Architect’s agreement
Misc
Completion Dates - ??
As Built Survey – Why??

## Slide 9: Contractor Budget/Developer
Contractor
Experience
Resume
Reputation
Financials
Budget
Construction cost/SF
Architectural/Engineering
Soft costs + Contingency
Interest Carry
Type of contract
Developer
Experience
Staff
Financial capability
Equity
How much
Timing thereof

## Slide 10: Construction loan balancing
Up front budget and plan review
Set budget from which to monitor project – Source and Application of Funds
Regular balancing of budget with each draw
Set procedure regarding overruns and budget re-allocations
Approval delegation for overruns/re-allocations

## Slide 11: TiTle Insurance
Property Description – metes and bounds
Review, undertand, minimize exceptions
Review final policy
Construction loan policy REQUIRES title updates and endorsement for each Draw – WHY?

## Slide 12: Pre- Leasing REquirements
If Pre-leased, understand
Requirements of tenant
Completion Dates
Funding requirements
Set monitoring criteria

## Slide 13: Appraisal / Phase 1/ Engineering
Review appraisal – Confirm assumptions are accurate
Phase 1 – DON”T JUST READ THE EXECUTIVE SUMMARY
Engineering/Plan Review – Address issues at front end

## Slide 14: Bonding
Benefits of bonding
When appropriate
How can bonding of subs be an advantage

## Slide 15: Commitment Letter/Loan Agreement
Loan Agreement is the key document and must include all terms of approval and the commitment letter
All financial conditions
Draw process
Covenants
Loan Agreement – Preferably Attorney prepared

## Slide 16: Administration
Funding Process and Why it is important
Preferably by Construction Loan Admin Unit

## Slide 17: Draw Process – Part 1
Draws – Typically once per month
Information to include:
Source and Application of Funds with dollars requested
AIA form or contractor’s request for payment with summary of funds per contract
Copies of non building contract expenses
Bank’s construction inspector – To be engaged Explain

## Slide 18: Draw Process – Part 2
Draw information is reviewed for accuracy and any problems
Receipt of inspector’s approval – Typically verbal followed by written report
Internal bank approval
Title update and confirmation of endorsement
Lien waivers obtained
Funding
CONTINUING GOAL - Dollars remaining to be funded > cost to complete

## Slide 19: Happy Ending
So, following Parts 1 and 2 will insure all construction projects run smoothly
Right?
List some things that might go wrong?
Lets review potential issues…………

## Slide 20: Equity Timing
Preferred to have all equity funded and invested PRIOR to the first funding of bank funds
Timed funding increases risk that must be properly underwritten
Poor management of how equity is invested, results in an “unforced error” and can not be defended to your shareholders – No project is worth taking this risk

## Slide 21: OVerruns
Assume the following:
All equity has been contributed
The current draw has identified a $250,000 overrun
What happens next?
What options are available?
What should the Loan Agreement require?

## Slide 22: Budget Re-Allocatons
Consider the following: The excavation budget came in $35,000 less than budget. Therefore, do you-----------
Do you allow the Borrower to re-allocate these dollars to another category that may have overruns? Or
Do you fund the savings to the Borrower?; or
Work collaboratively and with an established process to re-allocate

## Slide 23: Mechanics Liens
A construction project is proceeding as planned. Draw # 5 arrives and the funding process goes as planned. However, the title update reports that a mechanics lien has been filed. What do you do next? What options to solve? Again, what should the loan agreement require?
?? How does a mechanics lien impact your lien priority if uncured?

## Slide 24: Contingency budgets
Construction budgets should include a contingency, typically 5-10% of construction costs
Reserved for cover cost overruns, which can be expected
Major mistake of Banks: Contingency budgets are initially tapped to cover closing costs

## Slide 25: Examples of practical Process applications
Large Commercial Projects
Owner occupied projects
Smaller Investor Owned projects

## Slide 26: Key Blocking and Tackling
Always have a negotiated source and application of funds to manage a construction loan. The AIA form alone does not ”cut it”
Commercial projects require a third party inspector to review draws
Procedures for overruns, budget re-allocations and lien waivers
Work closely with the Borrower during the construction process. Stay involved

## Slide 27: Key Risk = An Idea
When making a construction loan, you have decided to fund “an idea”, a concept that will be brought to life to provide housing, or shopping venues to enjoy, or an office building to build dreams. Funding an “idea” represents significant risk until it is realized into an actual building waiting for magic to happen and a stabilized cash eventually producing positive cash flow is finished.

## Slide 28: Case Study
RMA Community Shopping Center
125,000 sf
Appraised Value - $32,000,000 based on a 7% cap rate
60,000 sf has been pre-leased to Publix.
Anticipated construction time frame is 12 months to shell completion.
Closing date is June 2025; Publix space to be delivered no later than 90 days before Christmas of 2026, or occupancy is delayed 6 months

## Slide 29: Project Costs
Project Costs (000's omitted) |  |  | 
Land |  | $3,000 | 
Site work |  | $950 | 
Construction |  | $19,650 | 
Tenant upfit |  | $1,550 | 
Tenant Upfit - Publix |  | $1,200 | 
Arch. Engineering |  | $750 | 
Misc Soft Costs |  | $750 | 
Interest Carry |  | $840 | 
 |  | $28,690 | 
Requested Loan |  |  | 
Amount at 80% of cost |  | $22,952 | 

## Slide 30: Underwriting Requirements
Debt Yield > 11%
LTC <70%

## Slide 31: Calculate
Net operating income, based on assumptions in appraisal
Target debt amount
Review Budget – What did the Borrower not include, if anything
Complete the Source and application of fund, w/ any adjustments
How much equity is required?
What additional terms and conditions would you require

## Slide 32: Summary
How do your answers differ from what the Borrower requested? Solutions

## Slide 33: questions
“Remember, not all real estate projects perform as expected”.
And only the experienced and well prepared survive
Please feel free to contact me to ask questions
Don Andree
dhandree@gmail.com